# Document Control

| Document Name | Stakeholder Communication Plan |
| --- | --- |
| Project | Enterprise Trust & Safety Operations Analytics |
| Version | 1.0 |
| Status | Approved |
| Prepared By | Tushar Mehta |
| Reviewed By | Product Owner |
| Approval Date | 29 June 2026 |

## Stakeholder Communication Plan

| Stakeholder | Frequency | Method | Purpose | Communication Owner |
| --- | --- | --- | --- | --- |
| Project Sponsor (Director – Trust & Safety) | Weekly | Meeting | Project status and strategic alignment | Business Analyst |
| Product Owner | Daily | Jira + Teams | Requirement clarification and prioritization | Business Analyst |
| Operations Manager | Weekly | Workshop | Business requirements gathering | Business Analyst |
| WFM Manager | Weekly | Workshop | Capacity planning and shift metrics | Business Analyst |
| QA Manager | Weekly | Meeting | Quality calibration and audit requirements | Business Analyst |
| Finance Manager | Bi-weekly | Meeting | Billing metrics and revenue reporting | Business Analyst |
| Executive Leadership | Monthly | Presentation | High-level executive updates and ROI | Project Sponsor |
| Client Representative | Monthly | Business Review | SLA review and performance reporting | Product Owner |
| Business Analyst (You) | Daily | Jira + Confluence | Documentation updates and cross-team alignment | Business Analyst |
| Scrum Master / PM | Daily | Scrum Ceremonies | Sprint tracking, blocker resolution, and velocity | Scrum Master |
| BI & Data Engineering Team | Daily | Stand-up / Teams | Technical development, pipeline updates | Scrum Master |
| QA Tester | Weekly | Jira / Testing Env | Test case reviews, UAT support, and defect triage | QA Lead |
| Data Privacy & Compliance Officer | Ad-hoc | Email / Review Mtg | Security sign-offs, GDPR/CCPA checks | Project Manager |
| IT Infrastructure Manager | As Needed | Service Desk | Database environment setup and provisioning | BI Developer |
| Training & Enablement Lead | Bi-weekly | Teams Meeting | Dashboard user adoption and rollout strategy | Business Analyst |