# 1. Cover Page

Project Name: Enterprise Trust & Safety Operations Analytics Data Warehouse

Document Name: Sprint Planning & Release Management

Document ID: US-05

Version: 1.0

Status: Final

Prepared By: Operations Team Leader / Business Analyst

Reviewed By: Product Owner, Scrum Master, BI Lead

Approved By: Product Owner, Business Sponsor

Organization: TaskUs

Date: July 27, 2026

Confidentiality Statement: CONFIDENTIAL AND PROPRIETARY. Distribution is strictly limited to authorized project personnel.

# 2. Document Control

| Document Title | Sprint Planning & Release Management |
| --- | --- |
| Project Name | Enterprise Trust & Safety Operations Analytics Data Warehouse |
| Document ID | US-05 |
| Version | 1.0 |
| Status | Final |
| Author | Operations Team Leader / Business Analyst |
| Reviewer | Product Owner, Scrum Master |
| Approver | Business Sponsor |
| Creation Date | July 27, 2026 |
| Last Modified | July 27, 2026 |
| Classification | Internal Use Strictly Confidential |

# 3. Version History

| Version | Date | Author | Description of Change | Approved By |
| --- | --- | --- | --- | --- |
| 1.0 | 2026-07-27 | BA | Initial Baseline for Sprint and Release Planning. | Pending |

# 4. Approval Matrix

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Product Owner |  |  |  |
| Business Sponsor |  |  |  |
| Project Manager |  |  |  |
| BI Lead |  |  |  |

# 5. Distribution List

| Group / Role | Purpose of Distribution |
| --- | --- |
| Business Analyst | Maintain traceability and update backlog. |
| Product Owner | Approve sprint goals and guide prioritization. |
| Scrum Master | Facilitate sprint execution and unblock team. |
| Development Team | Commit to sprint deliverables. |
| QA Team | Plan sprint testing and validation strategies. |
| BI Team | Manage environment deployments. |
| Project Manager | Track overall project velocity and release timeline. |

# 6. Table of Contents

[Auto-generated Table of Contents will be inserted here by Microsoft Word.]

# 7. Purpose

Purpose of Sprint Planning: To define the expected deliverables, capacity allocations, and specific User Story commitments for each operational Sprint within the Agile delivery lifecycle. This ensures the Development Team has a clear, agreed-upon scope of work.

Purpose of Release Planning: To group Sprints into logical, deployable increments that deliver sequential, measurable business value to the stakeholders, mitigating risk by avoiding a single 'big bang' launch.

Relationship with Product Backlog: This document acts as the execution roadmap for the US-03 Product Backlog Register, pulling the prioritized Must Have and Should Have items into active Sprints.

Relationship with User Stories: This plan commits the precise execution of the detailed Agile requirements defined in documents US-04A through US-04F, allocating specific points and dependencies to strict timelines.

# 8. Agile Team Structure

Product Owner: Solely responsible for maximizing the value of the product, managing the Product Backlog, and accepting/rejecting completed Sprint increments.

Business Analyst: Acts as the proxy to the Product Owner, elucidating requirements, ensuring stories meet the Definition of Ready, and maintaining traceability documentation.

Scrum Master: Facilitates Agile ceremonies (Daily Standups, Sprint Planning, Retrospectives), protects the team from external interference, and clears execution blockers.

Development Team: Cross-functional BI developers responsible for designing data models, DAX measures, UI dashboards, and delivering the Definition of Done (DoD).

QA Team: Validates all Acceptance Criteria using Given/When/Then formats, executes regression testing, and ensures data integrity.

Stakeholders: Business Sponsors and Department Directors providing domain expertise, validating features during UAT, and championing organizational adoption.

# 9. Sprint Planning Approach

Sprint Duration: Iterations are strictly time-boxed to two (2) weeks to maintain predictable velocity and frequent stakeholder feedback.

Sprint Planning Meeting: Conducted on the first day of each sprint. Part 1 focuses on 'What' (PO defines goal and priorities); Part 2 focuses on 'How' (Dev team decomposes stories into technical tasks).

Story Selection Process: Stories are pulled directly from the US-03 Product Backlog Register in strict priority order (Must Have -> Should Have -> Could Have), factoring in technical dependencies mapped in US-04.

Capacity Planning: Team capacity is calculated based on available developer hours, adjusting for planned shrinkage, holidays, and an arbitrary cap to prevent over-commitment.

Dependency Review: Pre-sprint evaluations explicitly ensure all upstream requirements (e.g., ETL jobs, external data APIs) are complete before committing a story to the sprint.

Risk Review: Continuous assessment of technical debt and architectural risks, with mitigation strategies baked into sprint tasks.

Sprint Commitment: The sprint backlog is frozen post-planning. The Dev Team owns the commitment to deliver the agreed-upon Story Points by the Sprint Review.

# 10. Release Roadmap

Release 1.0 (MVP):
- Core Executive Dashboard
- Operations Dashboard
- Basic KPIs
- Authentication & RLS
- Navigation Architecture

Release 1.1:
- Quality Analytics
- Workforce Analytics
- Appeals Analytics

Release 2.0:
- Financial Dashboard
- Advanced Analytics (Forecasting)
- Performance Enhancements
- Additional Native Exports

| Release | Target Completion | Primary Focus | Included Epics |
| --- | --- | --- | --- |
| 1.0 | End of Sprint 2 | Core Ops & Exec Visibility | EP-01, EP-02 |
| 1.1 | End of Sprint 4 | Ancillary Support Metrics | EP-03, EP-04, EP-05 |
| 2.0 | Post-Sprint 4 | Financials & Advanced Analytics | EP-06 |

# 11. Sprint Calendar

| Sprint | Duration | Sprint Goal |
| --- | --- | --- |
| Sprint 1 | 2 Weeks | Executive Dashboard Foundation & Core Data Models |
| Sprint 2 | 2 Weeks | Operations, Quality, WFM, Appeals, Finance Core KPIs |
| Sprint 3 | 2 Weeks | Advanced Visuals, Trend Analysis, Matrices & Dashboards |
| Sprint 4 | 2 Weeks | Financial Analytics, Role-Level Security (RLS) & Stabilization |

# 12. Sprint Backlog Allocation

## Sprint 1

Sprint Goal: Establish all foundational semantic data models and high-level Executive reporting.

Included Epics: EP-01, EP-02, EP-03, EP-04, EP-05, EP-06

| Story ID | Story Title / Feature Ref | Points |
| --- | --- | --- |
| US-001 | View Dashboard (EP-01) | 5 |
| US-005 | KPI Trend Analysis (EP-01) | 5 |
| US-020 | View Queue Performance (EP-02) | 5 |
| US-040 | QA Data Modeling (EP-03) | 5 |
| US-050 | WFM Data Modeling (EP-04) | 5 |
| US-060 | Appeals Data Modeling (EP-05) | 5 |
| US-070 | Financial Data Integration (EP-06) | 5 |

Total Story Points: 35

Expected Deliverables: Approved and tested features ready for deployment to the UAT environment.

## Sprint 2

Sprint Goal: Develop core KPIs, matrices, and secondary dashboard components.

Included Epics: EP-01, EP-02, EP-03, EP-04, EP-05, EP-06

| Story ID | Story Title / Feature Ref | Points |
| --- | --- | --- |
| US-002 | KPI Cards (EP-01) | 3 |
| US-006 | Performance Summary (EP-01) | 3 |
| US-023 | SLA Attainment DAX (EP-02) | 5 |
| US-026 | AHT Variance Analysis (EP-02) | 3 |
| US-042 | Audit Completion (EP-03) | 3 |
| US-043 | Fatal vs Non-Fatal Error (EP-03) | 3 |
| US-051 | Real-time Coverage (EP-04) | 3 |
| US-052 | Occupancy Gauge (EP-04) | 3 |
| US-062 | Appeals Intake Volume (EP-05) | 3 |
| US-063 | Appeals TAT (EP-05) | 3 |
| US-072 | Billable vs Non-Billable (EP-06) | 5 |
| US-073 | Gross Margin DAX (EP-06) | 5 |
| US-075 | Cost Per Ticket (EP-06) | 3 |

Total Story Points: 45

Expected Deliverables: Approved and tested features ready for deployment to the UAT environment.

## Sprint 3

Sprint Goal: Build advanced operational visualizations, drill-through capabilities, and interactive filters.

Included Epics: EP-01, EP-02, EP-03, EP-04, EP-05, EP-06

| Story ID | Story Title / Feature Ref | Points |
| --- | --- | --- |
| US-003 | Dashboard Filters (EP-01) | 5 |
| US-010 | Drill to Operations (EP-01) | 3 |
| US-011 | Drill to WFM (EP-01) | 3 |
| US-022 | Operations Slicers (EP-02) | 3 |
| US-025 | Agent Productivity Matrix (EP-02) | 5 |
| US-027 | Agent Utilization (EP-02) | 3 |
| US-028 | Aging Ticket Backlog (EP-02) | 3 |
| US-030 | Queue Drill-through (EP-02) | 3 |
| US-044 | Error Pareto Chart (EP-03) | 5 |
| US-045 | Coaching Effectiveness (EP-03) | 5 |
| US-046 | Quality Trend Line (EP-03) | 3 |
| US-047 | Auditor Drill-down (EP-03) | 3 |
| US-053 | Schedule Adherence Matrix (EP-04) | 5 |
| US-054 | Shrinkage Breakdown (EP-04) | 5 |
| US-064 | Appeal Disposition Pie (EP-05) | 3 |
| US-065 | Appeals Aging Backlog (EP-05) | 3 |
| US-066 | Overturn Rate by LOB (EP-05) | 5 |
| US-074 | Margin Trend Analysis (EP-06) | 3 |
| US-076 | SLA Penalty Impact (EP-06) | 5 |
| US-077 | Billing Reconciliation (EP-06) | 5 |

Total Story Points: 78

Expected Deliverables: Approved and tested features ready for deployment to the UAT environment.

## Sprint 4

Sprint Goal: Implement enterprise Role-Level Security (RLS) across all models, final alerts, and stabilization.

Included Epics: EP-02, EP-03, EP-04, EP-05, EP-06

| Story ID | Story Title / Feature Ref | Points |
| --- | --- | --- |
| US-021 | Operations RLS (EP-02) | 3 |
| US-024 | SLA Breaches Alerts (EP-02) | 3 |
| US-041 | QA RLS (EP-03) | 3 |
| US-055 | Unplanned Shrinkage Alerts (EP-04) | 3 |
| US-061 | Appeals RLS (EP-05) | 3 |
| US-071 | Financial RLS (EP-06) | 3 |

Total Story Points: 18

Expected Deliverables: Approved and tested features ready for deployment to the UAT environment.

# 13. Story Point Summary

The following summarizes the Story Point allocations across the Sprints and Epics as defined in the US-03 Product Backlog Register.

| Metric | Breakdown | Total Points |
| --- | --- | --- |
| Story Points per Sprint | Sprint 1: 35 Sprint 2: 45 Sprint 3: 78 Sprint 4: 18 Backlog: 25 | 201 |
| Story Points per Epic | EP-01: 24 EP-02: 41 EP-03: 29 EP-04: 29 EP-05: 27 EP-06: 51 | 201 |
| Average Story Points | Average Points per Scheduled Sprint (Sprints 1-4) | 44 |

# 14. Dependency Management

Dependencies are strictly managed to prevent sprint blockages. Foundational data models (Sprint 1) are prerequisite dependencies for all visual and DAX reporting tasks in Sprints 2-4. External data ingestion (e.g., ERP rate cards, WFM APIs) dictates the sequencing of the related dashboard implementation.

| Dependency Type | Source Artifact | Dependent Artifact |
| --- | --- | --- |
| Data Dependency | US-001 / US-020 (Data Models) | All downstream visualization stories |
| Cross-Epic | EP-02 (Operational Volumes) | EP-03 (Audit Targets), EP-06 (Revenue) |
| Cross-Feature | FT-009 (SLA Calculations) | FT-037 (SLA Financial Penalties) |
| Dashboard Nav | EP-01 (Executive Dash) | EP-02, EP-04 (Drill-through target dashboards) |

# 15. Risk Register

| Risk ID | Risk | Impact | Probability | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- |
| R-01 | Changing business requirements | High | Medium | Strict adherence to US-03 Backlog freeze during Sprint execution. | Product Owner |
| R-02 | Data quality issues from source | High | High | Implement automated ETL validation checks before Power BI ingestion. | BI Lead |
| R-03 | Resource availability (BI Devs) | Medium | Low | Cross-training and aggressive capacity planning buffers. | Scrum Master |
| R-04 | Delayed stakeholder feedback | Medium | Medium | Pre-schedule UAT walkthroughs at the start of each sprint. | Business Analyst |
| R-05 | Integration delays (ERP/WFM) | High | Medium | Engage IT Infrastructure team immediately; mock data if needed. | Project Manager |

# 16. Sprint Success Criteria

100% of planned Must Have stories completed and promoted to UAT.

All BDD Acceptance Criteria validated and passed by the QA team.

Zero critical or high-severity defects remaining open at sprint close.

The overall Sprint Goal is demonstrably achieved in the Sprint Review.

Formal Product Owner sign-off on the Sprint Increment.

# 17. Definition of Ready (DoR)

Business objective and context are clear and documented.

Acceptance Criteria (Given/When/Then) are defined and testable.

Architectural and cross-team dependencies are identified and resolved.

Story Points are estimated and agreed upon by the Development Team.

Product Owner has prioritized and approved the story for the sprint.

Supporting references (BRD, FRD, Dashboard Specs) are attached and available.

# 18. Assumptions

Stakeholders are available to attend Sprint Planning and Sprint Review ceremonies.

Development and UAT environments are fully provisioned and stable before Sprint 1.

Data source APIs (NICE/Teleopti, Ticketing, ERP) remain structurally unchanged during execution.

# 19. Constraints

Team Capacity: Dependent on a fixed number of available BI Developers.

Sprint Duration: Time-boxed to exactly two weeks; incomplete stories spill over.

Approved Scope: No new features can be introduced without a formal Change Request altering US-02.

Data Readiness: Analytics are constrained by the latency and accuracy of the upstream production databases.

# 20. References

BRD-01 through BRD-06 (Business Requirements)

FRD-01 through FRD-06 (Functional Requirements)

US-01: User Story Management Framework

US-02: Epic & Feature Register

US-03: Product Backlog Register

US-04A–US-04F: Detailed User Stories

Dashboard Specifications & KPI Repository

# 21. Appendix

Glossary:

MVP: Minimum Viable Product.
RLS: Role-Level Security.
UAT: User Acceptance Testing.

Acronyms: BI (Business Intelligence), DAX (Data Analysis Expressions), ERP (Enterprise Resource Planning), BDD (Behavior-Driven Development).

Revision History: V1.0 (Baseline created by BA, awaiting approval).